## Slide 1: DIEM INVADERS
C.FUCILE
E.GUZZO
E.MAFFUCCI
M.PREZIOSI
S.SALDUTTI
S.SCALA
R.SQUITIERI
A.TOZZA
B.VENTO

## Slide 2: Second sprint’s target
IN THIS SECOND SPRINT WE want to REALIZE THE EVIL BOSS THAT MUST FOLLOW PEPPER AND HE CAN KILL OUR HERO. IN THE GAME THERE IS ALSO A HUD BAR. WE HAVE ALSO CREATED A MAIN MENU IN ORDER TO SET THE DIFFICULTY OF THE GAME, TO START THE GAME OR TO EXIT THE GAME.

## Slide 3: Second sprint’s Product backlog
SPRINT’S DURATION: 2 WEEKS
SPRINT’S ESTIMATED VELOCITY: 67
FIRST PART

## Slide 4: Second sprint’s Product backlog
SPRINT’S DURATION: 2 WEEKS
SPRINT’S ESTIMATED VELOCITY: 67
SECOND PART

## Slide 5: Tasks performed
CREATING THE ENEMY BOSS, ITS HEALTH BAR AND ITS BULLETS;
IMPLEMENTING OF THE SCORE;
CHANGING THE IMAGE OF OBSTACLES;
MANAGE THE DISAPPEARANCE OF THE BOOKS BEFORE THE CREATION OF THE BOSS;
IMPLEMENTATION OF THE MAIN GAME MENU;

## Slide 6: BURN DOWN CHART
START SPRINT: 13° DECEMBER
END SPRINT: 27° DECEMBER
IDEAL SITUATION
REAL SITUATION

## Slide 7: demo

## Slide 8
FOR TODAY WE CAN STOP HERE!